## Slide 1
COSMO update

## Slide 2: Agenda
Current Issues
Progress
Priorities
Future Work
Questions

## Slide 3: Current Issues
Still waiting on communication from Sun Net
Dev environment of SRP machines needs to be adjusted to allow for modern development
  Security exceptions
  Git, node, npm and angular CLI need to be part of standard dev image
  Working with Kevin to get everything together and documented
Ongoing knowledge deficiency on best practices and patterns

## Slide 4: Progress
8.1.5 Design Services tier for business functionality
  Approval for NServiceBus services and messages to be refactored into new code base following best practice procedures
  CI/CD pipeline tested and verified for windows service deployment
  Communication with Bill over changing business requirements
    Planning scenario generation service business to be extensible and rule based vice hard coded
  New service logger installed and tested

## Slide 5: Progress
8.1.7 Angular UI
  7 common components and service abstractions created for use in COSMO and any SRP angular SPA
  App structured per Angular Style Guide’s and Dan Wahlin’s architecture pattern for Angular Apps
  Angular UI screens expected complete mid next sprint
    There were some open issues with Angular which slowed progress for composing re-useable angular components.
    Workarounds using wrappers and self registering components

## Slide 6: Priorities
8.1.5.1 Manual import of outages through COSMO UI (until automatic can be done)
8.1.6 Rest API and supporting application layer for COSMO UI
  Get COSMO hosted in Dev environment to allow feedback from BSA and Transmission
8.1.7 Angular UI

## Slide 7: Future Work
TSM?
PCI integrations refactor
  We are guiding stabilization however at the core this is all spaghetti code that will not be sustainable in the long term

## Slide 8
Discussion